The Brooklyn Outdoor film Festival

# Summary

Make the website for Brooklyn Outdoor film Festival, need to display information about the festival, the films festival is showing, and regularly publish news about the festival.

There should also be links to the city of Brooklyn’s news website, the Brooklyn Bridge Park’s website, and Twitter, Instagram, and Facebook accounts somewhere on the page.

Make a functional form for people so they would be able to pre-register, so that client would be able to estimate how many people might come and when it hits 5,000 close registration, because that is the limit.

And lastly make professional web address, either a .com or .org -- with relevant title to the film festival.

# Stakeholders

1. Client: Jennifer Viala Responsibilities

* Provide detailed requirements of the look and feel of Website.
* Answer any queries.
* Provide the latest news about the festival.
* Take care of festival.

1. Front-End-developer: Artjoms Galvagni Responsibilities

* Create the Website for Brooklyn film Festival.
* Work in accordance with the Jennifer Viala.
* Meet all the requirements that client mentioned.
* Make Website appealing.

# Goals

1. Make the website look appealing and eye-catching and understandable for everyone.
2. Make website that helps client with attendance of the festival.
3. Let The World know about the Festival.

# Timeline

|  |  |
| --- | --- |
| **Sequence of Events** | **Date** |
| First meeting with client | 10 January 2019 |
| Done with project brief | 13 January 2019 |
| Second meeting with client | 14 January 2019 |
| Working together with client | 15 January 2019 |
| Making skeleton of the website | 19 January 2019 |
| Suggestions/Feedback on first submission of  The website | 24 January 2019 |
| Working after feedback | 28 January 2019 |
| Approval of Final version of the Website | 30 January 2019 |
| Final Launch the website | 01 February 2019 |

**Budget - $3,500**

|  |  |
| --- | --- |
| **Needs** | **Amount** |
| Services for the webhosting | 500$ |
| Physical products | 1000$ |
| Travel Expences | 200$ |
| Emergency expences | 300$ |
| Physical services | 500$ |
| Salary for Developer | 1000$ |
|  | Total: $3,500 |

**Technical specifications (explanation of design and technical choices that were made, even if they're basic)**

I made this website understandable and accessible to everyone the same as the festival, you don’t need to search a lot all what you need is to pre-register in this website and choose the movie you want to see. As a first section of the Website I made the header with picture of the Brooklyn bridge why did I chose it, because that’s what you will be able to see while you are watching your movie and also I added two buttons for pre-registering and Films.

Next section is About Us I made it with a little bit of text about the festival and added carousel of people and their age, so everyone could understand that movies are for everyone no-matter how old you are.

Next section I made the films section and chose the background of brick, because Brooklyn bridge is made of brick, I made 4 cards of movies for each day, so people can see what kind of movies to expect. And changed fonts, buttons etc.

Next section is section Register, I made registration form and Latest news post page, so everyone could know what is currently happening with festival while they register. Form is made really simple all you need to do is type some info about you, day you want to attend and what movie you want to see and how many ticket you need.

In Footer section I added background of brick again and added 5 links as it was asked: Brooklyn News, facebook, twitter,instagram and Brooklyn park websites.